# PROJECT BRIEF #1

| Project Title: | Farm to Market Roads |
| --- | --- |
| Project Location: | Municipality/City-wide |
| Proponent: | Municipality/City |
| Implementing Agency: | Municipal/City Planning and Development Office Municipal/City Nutrition Office |
| Start Date and Duration: | June 2020 to December 2022. |
| Beneficiaries: | Food insecure and nutritionally vulnerable families |
| Total Project Cost: | Php. xx,xxx,xxx |

- Rationale

The nutrition-sensitive program consists of a set of projects implemented by various local, regional, and national government agencies, with key participation of the Local Government Units, that have objectives other than nutritional and are redesigned to contribute to the achievement of nutritional outcomes by addressing underlying determinants of maternal, fetal, infant, and child nutrition and development, such as those pertaining to food security, social protection, adequate caregiving resources at the maternal household and community levels; access to health services and a safe and hygienic environment, and incorporate specific nutrition goals and actions. Nutrition-sensitive programs can serve as delivery platforms for nutrition-specific interventions, potentially increasing their scale, coverage, and effectiveness.

One of the projects under the nutrition-sensitive program is the Farm to Market Road project. The Agriculture and Fishery Modernization Act (AFMA) of 1997 or Republic Act No. 8435, mandated the construction and upgrading of farm-to-market roads as one of the priority infrastructure interventions with significant impact in increasing agricultural productivity and reducing losses by Filipino farmers. The farm to market road project holds the potential for tweaking to become nutritionally sensitive in its employment of workers for construction from locally identified food insecure and nutritionally vulnerable households within the LGU.

The opportunity for tweaking the farm to market road project is expressed in Republic Act No. 6685 (Localization of workers for construction) which states: “All private contractors, including subcontractors, to whom awards are made for the undertaking of national and local public works projects funded by either the National Government or any local government unit including foreign-assisted projects must hire at least fifty percent (50%) of the unskilled and thirty percent (30%) of the skilled labor requirements from the unemployed bona fide and actual residents in the province, city and municipality who are ready, willing and able as determined by the governor, city mayor or municipal mayor concerned where the projects are to be undertaken.”

In the Municipality/City of ________, a total of ___ kilometers of roads are yet to be developed, providing food insecure and nutritionally vulnerable households in the municipality/city with the opportunity for employment in the construction of farm to market roads. Food insecure households are put into a disadvantage in attaining the daily nutritional needs, which in the long term may lead to maternal and fetal malnutrition, and the irreversible effects of malnutrition brought about by childhood stunting. The inability to buy food drives the household to compromise food quality and quantity rendering members of the household, especially children aged 6-23 months, and pregnant and lactating women, put to risk for malnutrition.

The Farm to Market road project will be able to improve the agriculture and economic situation of the community while at the same time improving the overall food security of the targeted poor households. Such project will provide additional income to poor households which can be used to provide the daily nutritional needs of the family members, especially the nutritionally-vulnerable which include pregnant and lactating women, infants and children aged 6-23 mos. In addition, nutrition education along with continuous follow-up and monitoring by the Barangay Nutrition Scholar/s will ensure that the increase in income is translated into good nutrition practices in the targeted households. With the construction of these farm to market roads, social and economic advantages are expected. Income will increase along with the improved access to markets, social services are also made more accessible, and improved health and nutrition can be secured among the beneficiaries.

- Project Objectives

From the period 2020 to 2022, employ able-bodied workers coming from locally identified food insecure and nutritionally vulnerable families in the construction of all farm to market road projects in the Municipality/City of _________ that will provide for increased income, which together with enhanced knowledge, skills, and practices on proper nutrition, facilitate improved food security and nutritional status of children in the targeted households. These pre-selected workers from food insecure and nutritionally vulnerable families can constitute at least 50% of the total workforce an LGU is entitled to originate from its constituents.

- Project Outputs

- All farm to market road projects in the municipality/city employ workers from identified food insecure and nutritionally-disadvantaged households

- At least 50% of the total workers for each farm to market road project come from identified food insecure and nutritionally disadvantaged households contributing to increased income, improved capacity to buy food, and enhanced knowledge, skills, and practices on proper nutrition

- A system to ensure adequate nutrition education and mentoring of all families involved in the nutrition-sensitive farm to market road project is established and fully operational resulting in effective coaching and mentoring on maternal and infant and young child nutrition and proper meal management within households

- At least 75% of the participating families in the nutrition-sensitive farm to market road projects have enhanced knowledge, skills, and practices on maternal and infant and young child nutrition, and have improved levels of food security and nutritional status of children of these households

- The municipality/city have issued local policies institutionalizing nutrition-sensitive farm to market road projects and other related projects.

- Project Major Activities and Implementation Schedule

The project consists of six major activities that are implemented sequentially as shown in Table 1 below.

Table 1. Activities and Timetable

| # | Major Activities | Timetable |
| --- | --- | --- |
| 1 | Consultative meetings and forging of agreements between the M/CPDO and the M/CNO | January 2020 |
| 2 | Selection/identification and of target families and recruitment of workers belonging to food insecure and nutritionally disadvantaged families | January 2020 |
| 3 | Orientation of workers, target families, and other relevant sectors and individuals involved in the project | February 2020 |
| 4 | Implementation of the project | February 2020, continuing to 2022 |
| 5 | Nutrition education to beneficiaries, follow-up, and monitoring by BNS | February 2020 continuing to 2022 |
| 6 | First six months evaluation of results and continued monitoring and adjustments to ensure expected outcomes | August 2020, continuing to 2022 |

- Project Management and Organization

This project is led by the Municipal/City Planning and Development Office and the Municipal/City Nutrition Office who will take the lead in identifying the project beneficiaries, conduct the follow up, and assist in project monitoring. Project implementation status, issues, and concerns will be discussed in the Local Nutrition Committees for remedial actions.

- Estimates of Budgetary Requirements

The total estimated cost requirements of the initiative for the three-year implementation (2020-2022) amounts to P__________ broken down by activity as follows:

|  | Activity | Agency/ies Responsible | Budgetary Requirements |  |  | Source of Funds |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | 2020 | 2021 | 2022 |  |
| 1 | Consultative meetings and forging of agreements between the M/CPDO and the M/CNO | C/MPDO, C/MNO |  |  |  |  |
| 2 | Selection/identification and of target families and recruitment of workers belonging to food insecure and nutritionally disadvantaged families | C/MNO |  |  |  |  |
| 3 | Orientation of workers, target families, and other relevant sectors and individuals involved in the project | C/MNO |  |  |  |  |
| 4 | Implementation of the project | C/MPDO |  |  |  |  |
| 5 | Nutrition education to beneficiaries, follow-up, and monitoring by BNS | C/MNO |  |  |  |  |
| 6 | First six months evaluation of results and continued follow-up, monitoring and adjustments to ensure expected outcomes | C/MPDO, C/MNO |  |  |  |  |