# PROJECT BRIEF #9

| Project Title: | Community-Managed Potable Water, Sanitation and Hygiene (CP WASH) |
| --- | --- |
| Project Location: | Municipality/City-wide |
| Proponent: | Municipality/City |
| Implementing Agency: | Municipal/City Planning and Development Office with DAR RO Municipality/City Nutrition Office |
| Start Date and Duration: | January 2020 to December 2022. |
| Beneficiaries: | Agrarian reform beneficiaries identified as food insecure and nutritionally vulnerable |
| Total Project Cost: | Php. xx,xxx,xxx |

- Rationale

The nutrition-sensitive program consists of a set of projects implemented by various local, regional, and national government agencies, with key participation of the Local Government Units, that have objectives other than nutritional and are redesigned to contribute to the achievement of nutritional outcomes by addressing underlying determinants of maternal, fetal, infant, and child nutrition and development, such as those pertaining to food security, social protection, adequate caregiving resources at the maternal household and community levels; access to health services and a safe and hygienic environment, and incorporate specific nutrition goals and actions. Nutrition-sensitive programs can serve as delivery platforms for nutrition-specific interventions, potentially increasing their scale, coverage, and effectiveness.

One of the projects under the nutrition-sensitive program is the Community-Managed Potable Water, Sanitation and Hygiene (CPWASH) project of the Department of Agrarian Reform (DAR), implemented as a response to the need to access safe, clean, and potable water, and sanitation facilities among disadvantaged households within agrarian reform communities (ARCs). In tweaking CPWASH to become nutrition-sensitive, priority beneficiaries shall be those food insecure and nutritionally-vulnerable households within Agrarian Reform Communities (ARCs) who will also be receiving adequate water, sanitation, and hygiene (WASH) and nutrition education.

In the Municipality/City of _________, there is an estimated number of ___ households in agrarian reform communities (ARCs) who are yet to be provided with regular access to safe and potable water. These households are to improve their water supply and sanitation situation through the CPWASH project by using received low-cost, culturally acceptable, and appropriate WASH technologies that can be managed by the community. Such technologies are in the form of iron removal and bio-sand filters as water treatment facilities, bio-gas digester septic tanks, rain-water collector, and spring gravity flow system for bio-fuel and sanitation.

The implementation of nutrition-sensitive CPWASH projects in the municipality will provide for increased implicit income to the beneficiaries in their savings from bio-energy production, in addition to the improved access to safe and sufficient water provided to their respective communities. Together with adequate education on water, sanitation, and hygiene (WASH) and proper nutrition, the benefits of the project will be further translated and secured to yield an improvement in food security situation, reduction of incidence of waterborne diseases, and lead to the overall improvement of nutritional status of children in agrarian reform communities of the municipality/city.

- Project Objectives

In all CPWASH projects in the Municipality/City of __________, incorporate nutritional considerations through the inclusion of beneficiaries from food insecure and nutritionally vulnerable households within agrarian reform communities (ARCs) who will receive water treatment facilities and bio-energy technologies, providing for the reduced incidence of waterborne diseases, improved sanitation, and increased income, which together with provision of WASH and nutrition education, enhance their knowledge, skills, and practices on WASH and proper nutrition, facilitating the improvement of food security and nutritional status of children in the beneficiary households.

- Project Outputs

- All CPWASH projects in the municipality/city apply nutritional considerations by selecting beneficiary households within agrarian reform communities (ARCs) who are identified as food insecure and nutritionally-vulnerable

- A system to ensure adequate nutrition education and mentoring of all families involved in the nutrition-sensitive CPWASH project is established and fully operational resulting in effective coaching and mentoring on maternal and infant and young child nutrition and proper meal management within households

- At least 85% of CPWASH beneficiaries have enhanced knowledge, skills, and practices on water, sanitation, and hygiene (WASH) with zero-incidence of waterborne diseases within their households

- At least 85% of CPWASH beneficiaries have enhanced knowledge, skills, and practices on maternal and infant and young child nutrition, and have improved levels of food security and nutritional status of children of these households

- The municipality/city have issued local policies institutionalizing nutrition-sensitive CPWASH and other related nutrition-sensitive projects.

- Project Major Activities and Implementation Schedule

The project consists of five major activities that implemented sequentially as shown in Table 1 below.

Table 1. Activities and Timetable

| # | Major Activities | Timetable |
| --- | --- | --- |
| 1 | Consultative meetings with DAR RO, M/CNO, and other stakeholders relevant to implementation, site assessment and validation | January 2020 |
| 2 | Selection/identification of beneficiaries prioritizing those belonging to food insecure and nutritionally disadvantaged families | January 2020 |
| 3 | Implementation of the project | February 2020 |
| 4 | Conduct of training on water, and sanitation (WASH) concepts and practices, and nutrition education | February to April 2020 |
| 5 | Monitoring, follow-up, reporting, evaluation, and adjustments | April 2020 onwards |

- Project Management and Organization

The project will be led by the Municipality/City Planning and Development with the Department of Agrarian Reform Regional Office (DAR RO). The Municipal/City Nutrition Office and the Local Nutrition Committees will take the lead in identifying the project beneficiaries and assist in project monitoring of the beneficiaries in the agrarian reform communities (ARCs). Project implementation status, issues, and concerns will be discussed in the Local Nutrition Committees for remedial actions.

- Estimates of Budgetary Requirements

The total estimated cost requirements of the initiative for the three-year implementation (2020-2022) amounts to P___________ broken down by activity as follows:

Table 2. Estimates of Budgetary Requirements by Activity, by Year and Source of Funds

| Activity | Agency/ies Responsible | Budgetary Requirements |  |  | Source of Funds |
| --- | --- | --- | --- | --- | --- |
|  |  | 2020 | 2021 | 2022 |  |
| Consultative meetings with DAR RO, M/CNO, and other stakeholders relevant to implementation, site assessment and validation | M/CPDO DAR RO M/CNO |  |  |  |  |
| Selection/identification of beneficiaries prioritizing those belonging to food insecure and nutritionally disadvantaged families | M/CNO |  |  |  |  |
| Implementation of the project | DAR RO |  |  |  |  |
| Conduct of training on water, and sanitation (WASH) concepts and practices, and nutrition education | M/CNO |  |  |  |  |
| Monitoring, follow-up, reporting, evaluation, and adjustments | DAR RO, M/CNO M/CPDO |  |  |  |  |