# PROJECT BRIEF #8

| Project Title: | Sagana at Ligtas na Tubig Para sa Lahat (SALINTUBIG) |
| --- | --- |
| Project Location: | Province-wide |
| Proponent: | Provincial Government of ___________ |
| Implementing Agency: | Province Planning and Development Office with DILG RO Province Nutrition Office |
| Start Date and Duration: | June 2020 to December 2022. |
| Beneficiaries: | Food insecure and nutritionally vulnerable households |
| Total Project Cost: | Php. xx,xxx,xxx |

- Rationale

The nutrition-sensitive program consists of a set of projects implemented by various local, regional, and national government agencies, with key participation of the Local Government Units, that have objectives other than nutritional and are redesigned to contribute to the achievement of nutritional outcomes by addressing underlying determinants of maternal, fetal, infant, and child nutrition and development, such as those pertaining to food security, social protection, adequate caregiving resources at the maternal household and community levels; access to health services and a safe and hygienic environment, and incorporate specific nutrition goals and actions. Nutrition-sensitive programs can serve as delivery platforms for nutrition-specific interventions, potentially increasing their scale, coverage, and effectiveness.

One of the projects under the nutrition-sensitive program is the Sagana at Ligtas na Tubig sa Lahat (SALINTUBIG), a project implemented by DILG to pursue national water commitments expressed in the Philippine Water Supply Sector Roadmap and the Philippine Development Plan by ensuring access to safe, clean, and potable water. The project aims to reduce the incidence of waterborne illnesses which may cause detrimental effects to the nutritional status of members of food insecure and nutritionally vulnerable households. Food and nutrition interventions fail or work sub-optimally in times of sickness as it affects the capacity of the body to maximize the nutrients acquired from food intake, rendering an individual unable to attain daily nutritional needs.

A strategy for tweaking the SALINTUBIG project is through the employment of workers from food insecure and nutritionally vulnerable households for the construction of water systems in identified areas. This opportunity for tweaking is expressed by RA 6685 (Localization of workers for construction) which states: “All private contractors, including subcontractors, to whom awards are made for the undertaking of national and local public works projects funded by either the National Government or any local government unit including foreign-assisted projects must hire at least fifty percent (50%) of the unskilled and thirty percent (30%) of the skilled labor requirements from the unemployed bona fide and actual residents in the province, city and municipality who are ready, willing and able as determined by the governor, city mayor or municipal mayor concerned where the projects are to be undertaken.”

In the Province of ____________, there is an estimated number of ___ households who are yet to be provided with regular access to safe and potable water.  Poor households who do not have sufficient access to water are posed at a risk to chronic food insecurity and a susceptibility to several waterborne diseases such as diarrhea. The implementation of nutrition-sensitive SALINTUBIG projects in the municipality will provide increased income to the contracted workers from food insecure and nutritionally-vulnerable households, in addition to the improved access to safe and sufficient water provided to their respective communities. Together with adequate education on water, sanitation, and hygiene (WASH) and proper nutrition, the benefits of the project will be further translated to an improvement in food security, reduction of incidence of waterborne diseases, and lead to the overall improvement of nutritional status of pregnant and lactating women, infants and children in the Province.

- Project Objectives

From the period 2020 to 2022, employ able-bodied workers coming from locally identified food insecure and nutritionally vulnerable families in the construction of SALINTUBIG projects in constituent municipalities and citis in the Province of ___________ that will provide for increased income, which together with the provision of sanitation, hygiene, food safety and nutrition education,  enhance their knowledge, skills, and practices on WASH and proper nutrition to reduce incidence of waterborne diseases and facilitate improved food security and nutritional status of children in such households.

- Project Outputs

- All SALINTUBIG projects in the Province employ workers from identified food insecure and nutritionally-disadvantaged households

- At least 50% of the total workers for each SALINTUBIG project come from identified food insecure and nutritionally disadvantaged households contributing to increased income, improved capacity to buy food, and enhanced knowledge, skills, and practices on proper nutrition

- A system to ensure adequate nutrition education and mentoring of all families involved in the nutrition-sensitive SALINTUBIG project is established and fully operational resulting in effective coaching and mentoring on maternal and infant and young child nutrition and proper meal management within households

- At least 85% of SALINTUBIG beneficiaries have enhanced knowledge, skills, and practices on water, sanitation, and hygiene (WASH) with zero-incidence of waterborne diseases within their households

- At least 85% of SALINTUBIG beneficiaries have enhanced knowledge, skills, and practices on maternal and infant and young child nutrition, with improved levels of food security and nutritional status of children from these households

- The Province have issued local policies institutionalizing nutrition-sensitive SALINTUBIG project and other related nutrition-sensitive projects.

- Project Major Activities and Implementation Schedule

The project consists of five major activities that are implemented sequentially as shown in Table 1 below.

Table 1. Activities and Timetable

| # | Major Activities | Timetable |
| --- | --- | --- |
| 1 | Consultative meetings with DILG RO, PHO, PNO, and other stakeholders relevant to implementation | January 2020 |
| 2 | Selection/identification of beneficiaries prioritizing those belonging to food insecure and nutritionally disadvantaged families | February 2020 |
| 3 | Implementation of the project | February 2020 continuing to 2022 |
| 4 | Conduct of trainings on water supply and management, and sanitation (WASH), integrated with food safety and nutrition concepts | February 2020 continuing to 2022 |
| 5 | First six months evaluation of results and continued monitoring and adjustments to ensure expected outcomes | August 2020, continuing to 2022 |

- Project Management and Organization

The project will be led by the DILG Regional Office. The LGU will provide additional funding for the project. The Municipal/City Nutrition Office together with the Municipal/City Health Office will take the lead in identifying the project areas and assist in project monitoring. Project implementation status, issues, and concerns will be discussed in the Local Nutrition Committees for remedial actions.

- Estimates of Budgetary Requirements

The total estimated cost requirements of the initiative for the three-year implementation (2020-2022) amounts to P___________ broken down by activity as follows:

Table 2. Estimates of Budgetary Requirements by Activity, by Year and Source of Funds

| Activity | Agency/ies Responsible | Budgetary Requirements |  |  | Source of Funds |
| --- | --- | --- | --- | --- | --- |
|  |  | 2020 | 2021 | 2022 |  |
| Consultative meetings with DILG RO, PHO, PNO, and other stakeholders relevant to implementation | DILG RO, PPDO, PNO |  |  |  |  |
| Selection/identification of beneficiaries prioritizing those belonging to food insecure and nutritionally disadvantaged families | PHO PNO |  |  |  |  |
| Implementation of the project | DILG RO |  |  |  |  |
| Conduct of trainings on water supply and management, and sanitation (WASH), integrated with food safety and nutrition concepts | PHO PNO |  |  |  |  |
| First six months evaluation of results and continued monitoring and adjustments to ensure expected outcomes | PPDO DILG RO PHO PNO |  |  |  |  |